4-Week Development Roadmap

Distributed Job Processing Queue — Solo Developer Build Plan

Philosophy: working MVP by end of Week 2, then iterate toward production-quality.

# How to Use This Roadmap

Each week is scoped for realistic solo-developer effort (roughly 25–35 focused hours). The plan is deliberately front-loaded on the core engine — the part that actually demonstrates distributed-systems understanding — and back-loaded on polish (dashboard, deployment, docs). If you fall behind, cut from Week 4 first, never from Weeks 1–2.

# Milestone Overview

| Week | Milestone |
| --- | --- |
| 1 | Core engine: schema, job claiming with SKIP LOCKED, single worker processing jobs end-to-end |
| 2 | Working MVP: multiple workers, retries, DLQ, heartbeats, auth — deployable via Docker Compose |
| 3 | Real-time dashboard fully wired to live metrics; rate limiting; test suite in place |
| 4 | Deployed publicly, CI green, README + architecture diagram + demo video ready for recruiters |

WEEK 1 — Core Engine Foundations

## Objectives

Get a single worker reliably claiming and executing jobs from Postgres. This week is 100% about proving the core locking mechanism works — no dashboard, no auth yet.

Backend Tasks

- Scaffold the API server (Node/TypeScript, Express or Fastify)

- Implement POST /queues and POST /queues/:queue/jobs with schema validation

- Implement the job-claiming query (UPDATE ... FOR UPDATE SKIP LOCKED) as a standalone worker script

- Build a basic handler registry (map job.type → function) with 2–3 fake handlers (e.g. simulate email send with a delay)

Database Tasks

- Design and migrate schema: queues, jobs, workers, job_events

- Add the composite index on jobs(status, run_at, priority)

- Write a seed script to insert test jobs for manual testing

Testing Tasks

- Manual test: submit jobs, run worker, confirm status transitions in the DB

- Write first unit tests for payload validation logic

Deployment Tasks

- docker-compose.yml with just Postgres running locally

Expected outcome by end of week: A single worker process can claim jobs from Postgres using SKIP LOCKED, execute a fake handler, and correctly transition status pending → running → completed/failed. This is the technical core of the entire project — everything else builds on it.

WEEK 2 — Distribution, Reliability & MVP

## Objectives

Turn the single-worker prototype into an actual distributed system: multiple independent worker processes, crash recovery, retries, and a dead letter queue. By the end of this week you have a genuine MVP.

Backend Tasks

- Package the worker as its own runnable process (separate from API server)

- Implement worker heartbeat: POST /workers/heartbeat + periodic client-side ping

- Implement the “reaper”: background job that resets stuck running jobs (stale locked_at) back to pending

- Implement exponential backoff retry logic and max_attempts → dead_letter transition

- Add JWT auth middleware + POST /auth/login with a seeded user

- Implement GET /jobs/:id, GET /queues/:queue/jobs (with pagination), POST /jobs/:id/retry

Database Tasks

- Add locked_by / locked_at / last_error columns if not already present

- Add job_events insert on every status transition

Testing Tasks

- Concurrency test: run 2–3 worker instances against the same seeded jobs, assert zero double-processing

- Failure test: handler that always throws → assert job reaches dead_letter after max_attempts

- Crash-recovery test: kill a worker mid-job, assert reaper requeues it

Deployment Tasks

- Extend docker-compose.yml: API + 3 worker replicas + Postgres, all networked together

- Confirm the whole system boots with one command: docker compose up

Expected outcome by end of week: A working MVP: multiple containerized workers process jobs concurrently and safely, failed jobs retry with backoff and eventually dead-letter, crashed workers' jobs are recovered automatically, and the API is authenticated. This is genuinely demoable end-to-end.

WEEK 3 — Dashboard, Observability & Test Coverage

## Objectives

Build the piece recruiters see first: a live-updating dashboard. Also harden the system with rate limiting and a fuller automated test suite.

Backend Tasks

- Implement GET /metrics (aggregate counts) for initial dashboard load

- Implement WebSocket server broadcasting live metrics (throughput, queue depth, worker status) on an interval + on events

- Add rate limiting middleware on job submission endpoints

- Add priority queue support (if not already handled) and delayed job support (run_at in the future)

Frontend / Dashboard Tasks

- Scaffold React app; connect to the WebSocket metrics stream

- Build: live throughput chart (jobs/min), queue depth over time, success/failure ratio, worker health list

- Build: job submission form + searchable/paginated job list with status filter

- Build: dead-letter view with a manual “Retry” button (calls POST /jobs/:id/retry)

Testing Tasks

- API integration tests for every endpoint (happy path + validation errors) against a test DB

- Retry-backoff unit test asserting delay math matches the exponential formula

- Basic frontend smoke test (renders, connects to WS) — keep this light, backend testing is the priority

Deployment Tasks

- Dockerfile for the dashboard (static build served via nginx or similar)

- Add dashboard service to docker-compose.yml

Expected outcome by end of week: A live dashboard shows real jobs moving through the system in real time — the visual proof of everything built in Weeks 1–2. Automated tests cover the critical paths (concurrency, retries, failure) so the system's correctness isn't just “trust me.”

WEEK 4 — Polish, Deployment & Recruiter-Readiness

## Objectives

Ship it publicly and package the story. This week is about making the project easy for a recruiter or interviewer to evaluate in under five minutes.

Backend Tasks

- Bug-fix pass based on Week 3 testing findings

- Add /health readiness endpoint if not already present

- Final review of error handling consistency across all endpoints

Frontend/Dashboard Tasks

- Visual polish pass on the dashboard (empty states, loading states, responsive layout)

- Add a simple architecture diagram graphic to the dashboard's “about” panel (nice touch, optional)

Testing Tasks

- Final full regression pass: fresh docker compose up → submit jobs → verify dashboard — verify DLQ — verify recovery

Deployment Tasks

- Set up GitHub Actions CI: install → lint → test → build on every push

- Deploy Postgres to a managed free tier (Supabase/Neon/Railway)

- Deploy API + workers to Render/Railway/Fly.io

- Deploy dashboard to Vercel/Netlify

- Verify the public URL works end-to-end (submit a real job, watch it complete on the live dashboard)

Documentation & Presentation Tasks

- Write the README: problem statement, architecture diagram, setup instructions, key design decisions

- Record a 60–90 second demo video/GIF showing job submission → live dashboard update → completion

- Prepare 3–4 talking points for interviews: “why Postgres over Redis”, “how do you prevent double-processing”, “what happens when a worker crashes”, “how would you scale this further”

Expected outcome by end of week: A publicly deployed, fully working distributed job queue with a live dashboard, green CI, and a README that clearly explains the architecture and trade-offs — ready to link directly on your resume and GitHub profile.

# If You Fall Behind: Priority Order to Protect

Cut in this order if time runs short — never cut from the top of this list:

- 1. Core engine (Week 1) — non-negotiable, this is the entire point of the project

- 2. Multi-worker concurrency + crash recovery (Week 2) — this is what makes it “distributed”

- 3. Retry/backoff + Dead Letter Queue (Week 2)

- 4. Live dashboard (Week 3) — cut to a simpler polling-based (non-WebSocket) version if needed, don't cut entirely

- 5. Automated test suite breadth (Week 3) — keep the concurrency test no matter what, trim the rest

- 6. Public deployment (Week 4) — can fall back to a well-recorded local demo video if truly out of time

- 7. Visual polish / CI pipeline (Week 4) — safest thing to trim last